Timeline Review
The timeline for the project is constructed in three stages. The initial part in the timeline was planning stage. The planning phase took part as intended, minor delay in writing the risk assessment document. Following a rather successful planning stage, the design stage has began. Once the idea of classes was constructed, class diagrams and prototyping started synchronized. At this point, the diagrams improved as prototypes made the ideas clearer. Having solid prototypes, programming stage was next. Programming was distributed among team members based on what the initial steps follow with. So, one team member followed one path in the timeline. In the final stage, duration of main argument has increased further than expecting, delaying the testing phase by one week. Thus, results from testing will be added to the reports at the finalising stage as well. All in all, it could be said that the timeline was successfully followed with minor delays at times which could be anticipated to be compensable based on the following steps.